Statement of Work

IPP Version 2  (IPPv2)

IPP Working Group (WG)

## Status: Approved

## Copyright © 2008 Printer Working Group

ftp://ftp.pwg.org/pub/pwg/ipp/ippv2-docs/wd-ippv2-statement-of-work-20081115.pdf

IPPv2 WG Chair:

Shah Bhatti (Samsung), Paul Tykodi (TCS)

IPPv2 WG Secretary:

Craig Whittle (Sharp Labs)

IPPv2 WG Document Editors:

Ira McDonald (High North), Michael Sweet (Apple/CUPS)

Problem Statement:

Since the release of the original IETF IPP/1.1 specifications (RFCs 2910 and 2911) numerous extensions to the protocol have been developed.  Some of these extensions were published as IETF standards-track RFCs and the remainder were published as PWG standards-track specifications.  Most current IPP developers are not aware of the existence of these extensions, and there is no published document that references all of the extension specifications.  As a consequence, very few of the extensions have been widely implemented.

The goal of the IPP version 2 project is to develop a new specification that pulls together all of the  current IPP documents into a set of IPP/2.x levels.  The format of this new specification will simply be a reference to the existing documents along with the conformance requirements for each IPP/2.x level.  No new IPP functionality or features, beyond those included in the current extensions, will be defined in this new specification.

Out-of-scope:

- OSS-1  New IPP functionality or features  MUST NOT be included in this IPP/2.x specification.

- OSS-2  Details of IPP objects, operations, attributes, or other features MUST NOT be included in this IPP/2.x specification, except as needed (e.g., references to attributes REQUIRED by newly REQUIRED operations.

Objectives:

- OBJ-1  Include a reference to every IPP IETF and PWG standards-track document, starting with the original IETF IPP/1.1 (RFCs 2910 and 2911).

- OBJ-2  Include every current IPP standards-track feature (e.g., TLS/1.0 security).

- OBJ-3  Classify every current IPP standards-track feature as REQUIRED or OPTIONAL.

Milestones:

# Charter Stage:

- SOW-1  Initial working draft of IPP version 2 Statement of Work – February 2008.

- SOW-2  Interim/Stable working draft of IPP version 2 Statement of Work –  November  2008.

- SOW-3  PWG approval of IPP version 2 Statement of Work – November 2008.

# Definition Stage:

- USE-1  Initial study to locate all IPP specifications. – Q1 2008 – DONE

- USE-2  Define the format and subject content of the document. – Q2 2008 – DONE

- PROFILE-1  First draft document – Q2 2008 – DONE

- PROFILE-2  Prototype draft document (complete content) –  Q1 2009

- PROFILE-3  Stable draft document for PWG Last Call – Q1 2009

- PROFILE-4  Final draft document for PWG Formal Approval vote – Q1 2009

# Implementation Stage:

- INTEROP-1  Interoperability testing of IPP/2.1 implementations – Q2 2009

- INTEROP-2 Interoperability testing of IPP/2.2 implementations – Q3 2009